## Slide 1: Sapestore LLP Session

## Slide 2
Why we need LLP?
LLP Agenda
LLP Tracking
LLP Ground Rules
Structure of LLP
Q & A
Agenda

## Slide 3: Need of LLP
LLP is daily task tracking meeting on white board
Displays person wise issues in ‘To Do', 'In Progress’ and ‘Complete State’
Discuss the "Weekly Goals" of the team on Monday’s
Make any announcements
  Perform a quick morale check for the team
  Discovering risks/issues and their next steps/check dates.
  Recognizing good work

## Slide 4: LLP Agenda
Announcements
Individual Status update
Risks (If Any)
Next Steps
Milestone for week
Recognitions
Team Cheer

## Slide 5: LLP Tracking
Assign a facilitator of the meeting on the rotational basis
Announcements:
Any announcements like leave, information related to the project by Project Manager
Status Update:
Facilitator check the morale of each team member- High, good, low
Status of each individual as per the task assigned and LOE assigned to task
Team members tell the facilitator about today’s tasks and tasks completed yesterday
Note : Total LOE of all tasks should be equivalent to number of hours you plan to work in a day which should be 8 hours

## Slide 6
Task that is completed should be ticked with Green and anything that you planned but weren't able to complete should be marked in red and carried over to next day
If the assigned task is lagging by more than 2 days, the person needs to share among team to check if some other team member has the bandwidth
Risks:
Talk on the Risks if any related to milestones. For example in case the build is delayed what is the mitigation plan to ensure testing is finished as per the test plan for that build.
Next Step:
Talk on the Next steps captured in the previous LLP like next steps on manager, client or team member

## Slide 7
Milestones:
Milestones should be captured to ensure that team is on track and understand the upcoming deliverables.
Recognition:
Recognitions should be done once in a week wherein one member recognize the other team member for good work. It can be done on any day of the week but generally it happens on Fridays.
Team Cheer:
Team should come up with a team cheer like “East or west Project Name is the best”.
Team Cheer should be written / pasted on the paper at the top of the LLP board

## Slide 8: LLP Ground Rules
All the information on the LLP board needs to be filled in capital letters with different color marker.
The LLP needs to be defined for the complete week on the LLP board
  Do not beat the dead horse
Meeting should start and end in defined time/duration.
No late comers without prior information
Cell phones should be in silent mode
No side Conversation in the meeting
In case the person does not adhere any of the ground rules then fine should be charged.

## Slide 9: Structure of LLP
DAYS _____________ NAME | Monday | Tuesday | Wednesday | Thursday | Friday
Name1(Mob.No.) ______________ Moral  ¦ hr of delay/ahead plan | * TASK 1 * TASK 2 | * TASK 1 * TASK 2 | * TASK 1 * TASK 2 | * TASK 1 * TASK 2 | * TASK 1 * TASK 2
Name2(Mob.No) ______________ Moral  ¦ ¦ hr of delay/ahead plan | * TASK 1 * TASK 2 | * TASK 1 * TASK 2 | * TASK 1 * TASK 2 | * TASK 1 * TASK 2 | * TASK 1 * TASK 2
Name3(Mob.No) ______________ Moral  ¦ ¦ hr of delay/ahead plan | * TASK 1 * TASK 2 | * TASK 1 * TASK 2 | * TASK 1 * TASK 2 | * TASK 1 * TASK 2 | * TASK 1 * TASK 2
Name4 (Mob.No) ______________ Moral  ¦ ¦ hr of delay/ahead plan | * TASK 1 * TASK 2 | * TASK 1 * TASK 2 | * TASK 1 * TASK 2 | * TASK 1 * TASK 2 | * TASK 1 * TASK 2

## Slide 10
RISKS For example :THE INTERNAL BUILD DELAY DUE TO THIRD PARTY INTEGRATION NEXT STEPS For example :REVIEW NEEDS TO BE COMPLETED BY X TEAM MEMBER – DUE DATE 18 JUNE 2014. MILESTONES For example : FIRST BUILD RELEASE TO QA DATE – 18JUNE2014 INTEGRATION TESTING START DATE – 23JUNE2014 RECOGNITIONS For example : From To Core Value X Y CFD FINE For example : Name Amount X Y Rs.

## Slide 11: Q & A

## Slide 12: THANK - YOU